Test Plan ID: TP-SMS-01

Author: Frank Fernandes

Date: 11-08-2025

Contact: frankfernandesinstant@gmail.com

Overview

The Pharaohs Experimental Language School Management System is a web-based application developed using PHP, MySQL, HTML, and CSS, following the MVC (Model-View-Controller) architecture. The system automates key school operations such as student registration, attendance, homework, exams, grading, scheduling, and online fee payment to improve efficiency and reduce manual work.

The objective of this Test Plan is to ensure that the system works correctly according to the specified requirements. Testing will verify that all modules such as user management, attendance, homework, exams, grades, schedule, and online fee payment function as expected, are free from defects, and provide a reliable, efficient, and user-friendly experience for all users including teachers, students, parents, and employees.

Scope of Testing

Inclusions:

- Functional testing of all major modules such as user login and registration, attendance, homework and exams, grades management, schedule creation, and online fee payment.

- Validation of role-based access for teachers, students, parents, and employees.

- Verification of data accuracy, form submissions, and navigation between modules.

- Basic usability and interface testing to ensure a smooth user experience.

- Error handling to make sure useful error indicators are displayed.

Exclusions:

- The About page and other static informational pages.

- Performance, load and stress testing (apart from basic checks).

- Third-party integrations such as real payment gateway validation.

Test Strategy

- Manual testing will be carried out based on the requirements mentioned in the SRS document.

- Test cases will be created for each major module such as login, attendance, homework, exams, grades, schedule, and online fee payment.

- Both positive and negative scenarios will be tested to ensure that all features function correctly and meet user expectations.

- Black Box techniques will be used for test case data design.

- Any defects or issues found during testing will be recorded in a Defect Report for review and correction.

Test Environment Setup

Environment Setup:

- Platform: Web-based application

- Server: Localhost using XAMPP

- Backend: MySQL Database (phpmyadmin)

- Frontend: PHP, HTML, CSS

- Browser: Google Chrome and Microsoft Edge for compatibility testing

- Operating System: Windows 11

Test Data:
Sample data for students, teachers, parents, and employees will be created to test all major modules such as login, attendance, homework, exams, grades, schedules, and fee payments.

Access:
The application will be accessed locally via http://localhost/school-management-system/ during testing.

Roles & Responsibility

| Role | Responsibilities |
| --- | --- |
| Frank. F – Test Engineer | - Understand the system requirements from the SRS. - Prepare and execute manual test cases. - Record test results and defects in the Defect Report. - Prepare RTM and test summary. |

Test Schedules

| Activity | Description | Estimated Duration |
| --- | --- | --- |
| Requirement Analysis | Study the SRS document and identify testable requirements. | 2 Day |
| Test Case Preparation | Design and document manual test cases for all modules. | 4 Days |
| Test Environment Setup | Configure XAMPP, database, and create sample data for testing. | 1 Day |
| Test Execution | Execute all test cases and verify functionality. | 3 Days |
| Defect Logging | Record defects in the Defect Report. | 1 Days |
| RTM & Test Summary Report | Prepare the Requirement Traceability Matrix and final test summary. | 1 Day |

Total Duration: Approximately 12 Days

Test Deliverables

| Deliverable | Description |
| --- | --- |
| Test Plan | Describes the overall strategy, scope, and approach for testing the system. |
| Test Cases | Detailed manual test cases covering all functional modules based on SRS requirements. |
| Defect Report | Record of all identified defects. |
| RTM (Requirement Traceability Matrix) | Maps each requirement to its corresponding test cases to ensure full coverage. |
| Test Summary Report | A final summary of testing activities, results, and system quality evaluation. |
| Software Metrics | number of test cases executed, passed, failed, and defect density. |

Risk Management & Mitigation

| Risk | Description | Mitigation Plan |
| --- | --- | --- |
| Limited Time | As I’m the only person testing, covering all modules within a short time might be difficult. | I’ll follow a simple plan, test one module at a time, and focus on the most important features first. |
| Setup Issues | Sometimes the XAMPP server or database connection may not work properly. | I’ll double-check the setup before starting and keep a backup of the working configuration. |
| Missed Areas | A few features might be left untested due to time or oversight. | I’ll prioritize key functions like login, attendance, and fee payment to make sure main parts are covered. |
| Data Loss | Test data might get deleted or corrupted while testing. | I’ll take a backup of the database regularly before running new tests. |
| Missed Defects | Small bugs may go unnoticed during testing. | I’ll review test cases carefully and recheck important functions after every update. |

Assumptions

The following assumptions have been made:

- The system modules (login, attendance, homework, exams, grades, schedule, and fee payment) are fully developed and stable before testing begins.

- The testing will be done manually by a single tester (Frank F.) using a local environment set up with XAMPP and MySQL.

- All required documents such as the SRS and system design are available and accurate.

- The necessary test data will be created manually before executing test cases.

- Browser and internet connectivity will remain stable during the testing process.

- The testing timeline may be adjusted depending on the completion of development or environment readiness.

Entry & Exit Criteria

Entry Criteria:
The following conditions must be met before starting the testing process:

- The application build is complete and stable for testing.

- The test environment (XAMPP, database, and local setup) is properly configured.

- All required documents such as the SRS and finalized test cases are available.

- Necessary test data has been created and verified.

- Access to all modules and functionalities is provided.

Exit Criteria:
Testing will be considered complete when the following conditions are met:

- All planned test cases have been executed.

- All major and critical defects found and recorded.

- The system meets the functional requirements specified in the SRS.

- A Test Summary Report is prepared with final test results.

- The system is stable and ready for demonstration.

Test Plan Sign-Off

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| Frank F. | Test Engineer | Frank J Fernandes | 12/08/2025 |

Note:  This is a personal project so I’m reviewing and approving this myself.

Everything looks good to go ahead!!